Local Audio Share

Detailed Product Requirements, Engineering Requirements, Architecture and Implementation Plan

Android-first local audio sharing: selected app audio / media audio / microphone / local files → nearby devices over Wi‑Fi or hotspot

| Field | Value |
| --- | --- |
| Document version | 0.1 draft |
| Date | 2026-05-11 |
| Primary platform | Android host + Android receiver |
| Future platform | iOS receiver, then limited iOS host |
| Primary language | Kotlin |
| Core concept | Discord-like audio sharing over local network, without internet |
| Primary risk | Not all source apps allow system audio capture |

Confidential working document / planning draft

# Table of Contents

1. Executive Summary

2. Product Definition and Positioning

3. Platform Reality: What Is and Is Not Possible

4. MVP Scope

5. Technical Stack Requirements

6. Installation and Development Environment

7. Functional Requirements

8. Non-Functional Requirements

9. Android Permissions and Manifest Requirements

10. Audio Capture and Source Selection

11. Audio Pipeline, Codec and Buffering

12. Network Transport and Local Connectivity

13. Synchronization and Latency Model

14. Application Architecture and Module Layout

15. Data Models and Protocol Draft

16. UI/UX Requirements

17. Security, Privacy and Compliance Requirements

18. Testing Strategy and Device Matrix

19. Metrics and Diagnostics

20. Milestones and Implementation Roadmap

21. Initial Backlog

22. Risk Register

23. References

# 1. Executive Summary

Local Audio Share is an Android-first application that lets one phone act as a host and transmit audio to nearby receiver phones over a local network. The product is conceptually similar to Discord mobile audio sharing, but optimized for offline/local usage, QR-based joining, selected-source audio, and multi-device synchronized playback.

The core opportunity is not to build another music player. The strongest positioning is a local audio router: choose an audio source on one Android device, create a room, and allow nearby devices to listen without accounts, cloud servers, or internet access.

Android is the correct first platform because Android 10 introduced the AudioPlaybackCapture API, which can copy audio played by other applications under platform and source-app policy constraints [R1]. Discord’s own mobile sharing documentation confirms Android 10+ audio sharing and OS/app limitations, validating the general model [R9].

| Topic | Requirement / conclusion |
| --- | --- |
| Primary hypothesis | Users want a simple “share my phone audio nearby” utility, especially when internet, speakers, accounts, or platform-specific sharing are inconvenient. |
| MVP goal | Android host streams microphone, all media audio, or selected app audio to Android receivers via local Wi‑Fi/hotspot. |
| Critical product constraint | Do not promise universal capture of Spotify, YouTube, Netflix, or every app. Some apps can block audio capture. |
| Core technical challenge | Not packet transport itself, but capture permission/policy, audio jitter, device clock drift, background execution, and receiver synchronization. |
| Recommended first demo | Host plays app/media audio → receiver scans QR → receiver hears audio within a few seconds. |

# 2. Product Definition and Positioning

## 2.1 Product statement

Recommended short product statement:

Share selected Android audio with nearby phones.
No internet. QR join. Synced playback.

Longer product statement:

Local Audio Share lets one Android phone broadcast supported media audio, selected app audio, microphone audio, or local-file audio to nearby phones over Wi‑Fi or hotspot. Receivers join by QR and listen with buffered, synchronized playback.

## 2.2 Positioning

| Positioning dimension | Decision |
| --- | --- |
| Weak positioning | A music player that plays the same track on several phones. |
| Strong positioning | A local audio sharing utility: Discord-like audio share, but nearby/offline and source-selectable. |
| Best initial niche | Friends nearby, shared headphones/listening, games, browser audio, classes, tour-guide use cases, temporary offline group audio. |
| Marketing caveat | Use “supported apps” wording. Avoid “works with all apps.” |

## 2.3 User scenarios

| ID | Scenario | Description | Priority |
| --- | --- | --- | --- |
| S1 | Friend group | One phone plays music/video/game audio; others nearby listen on their own phones/headphones. | P0 |
| S2 | No speaker available | Turn several nearby phones into listeners or soft speaker endpoints. | P0 |
| S3 | Silent party | Host plays audio; receivers use headphones. | P1 |
| S4 | Tour/classroom | Host microphone broadcasts to listeners without internet. | P1 |
| S5 | Cross-platform receiver | Android host streams to iPhone receiver. | P1/P2 |
| S6 | Video screen sharing | Share video plus audio locally. | Out of first MVP |

# 3. Platform Reality: What Is and Is Not Possible

## 3.1 Android system audio capture

Android supports system playback capture via MediaProjection and AudioPlaybackCaptureConfiguration. The API was introduced in Android 10 and allows apps to copy audio being played by other apps, similar to screen capture but for audio [R1].

However, capture is not universal. The source application and Android policy must allow capture. The capture configuration supports filtering by usage and by UID, which makes selected-app source selection technically realistic [R2].

| Audio source | MVP feasibility | Notes |
| --- | --- | --- |
| Microphone | Yes | Requires RECORD_AUDIO permission and visible foreground service behavior. |
| All media audio | Yes, where allowed | Uses AudioPlaybackCaptureConfiguration with media/game/unknown usages. |
| Selected app audio | Yes, where allowed | Resolve app package to UID, then use UID matching. |
| Call audio | No for MVP | Not a supported goal; Android capture policy excludes many non-media usages. |
| DRM/protected content | No | Do not attempt to bypass protected content or source-app restrictions. |

## 3.2 iOS constraints

iOS should not be the first host platform. The first iOS milestone should be receiver-only: scan QR, join local room, receive packets, decode audio, and play via AVAudioEngine or a lower-level iOS playback API [R10].

Any iOS local-network receiver implementation must include local network privacy metadata, especially NSLocalNetworkUsageDescription, because Apple requires apps that use local networking to explain the reason to the user [R11].

| Direction | Feasibility | Recommendation |
| --- | --- | --- |
| Android host → Android receiver | High | Primary MVP. |
| Android host → iOS receiver | High/Medium | Good second milestone; iOS only receives audio. |
| iOS host → Android receiver, microphone/local file | Medium | Possible later, platform-specific. |
| iOS host → Android receiver, arbitrary app audio | Low | Not recommended as a product promise. |

## 3.3 Local network feasibility

The local network side is feasible. Android LocalOnlyHotspot supports inter-application communication between devices connected to the hotspot and does not provide internet access, matching the offline use case [R5].

Host creates room / hotspot or uses existing Wi‑Fi
Receiver scans QR
Receiver connects to host IP and ports
Audio packets flow over UDP
Control messages flow over TCP/WebSocket

# 4. MVP Scope

## 4.1 P0 MVP

Android host and Android receiver.

Host can choose microphone, all media audio, or selected app audio.

Receiver joins via QR code.

Transport uses UDP for audio and TCP/WebSocket for control.

First prototype can use PCM16; MVP should move to Opus.

Fixed jitter buffer with manual delay correction.

Foreground service with visible notification during capture/streaming.

Diagnostics: capture active/silent/blocked, packet loss, jitter buffer level, receiver count.

## 4.2 Explicitly out of scope for P0

Video streaming.

iOS host.

Universal capture of every application.

DRM bypass or protected-content capture.

Cloud rooms, accounts, chat, social feed, public room discovery.

Bluetooth-first transport.

Complex multi-room or multi-host architecture.

# 5. Technical Stack Requirements

| Area | Choice | Reason |
| --- | --- | --- |
| Language | Kotlin | Best fit for Android-first and later KMP-ready shared logic. |
| UI | Jetpack Compose + Material 3 | Modern Android UI, rapid iteration. |
| Async | Coroutines + Flow/StateFlow | Capture, network, UI state and service pipelines. |
| Audio capture | AudioRecord + MediaProjection + AudioPlaybackCaptureConfiguration | Microphone and system/app audio capture. |
| Audio playback | AudioTrack initially; Oboe/AAudio later | AudioTrack is simpler; Oboe may improve low-latency paths later [R13]. |
| Codec | PCM16 prototype → Opus MVP | Opus is designed for interactive audio and live distributed music scenarios [R12]. |
| Transport | UDP audio + TCP/WebSocket control | Live audio should not wait on retransmissions. |
| Discovery | QR code first | Predictable and cross-platform; avoids fragile discovery logic in MVP. |
| Future sharing | Kotlin Multiplatform shared-core | Share protocol/state/clock/buffer logic between Android and iOS [R7][R8]. |

# 6. Installation and Development Environment

## 6.1 Mandatory software

Android Studio latest stable.

Android SDK Platform latest stable and Android 10/API 29 platform for compatibility testing.

Android SDK Build-Tools, Platform-Tools, Command-line Tools.

Git.

JDK bundled with Android Studio or compatible JDK.

Physical Android devices; do not rely on emulator for audio/hotspot testing.

## 6.2 Android Studio SDK Manager components

Android SDK Platform latest stable.

Android SDK Platform 29 for Android 10 host capture testing.

Android SDK Build-Tools.

Android Emulator for non-audio UI tests only.

Android SDK Platform-Tools for adb.

NDK, CMake, LLDB for later libopus/Oboe integration.

## 6.3 Useful engineering tools

| Tool | Use |
| --- | --- |
| adb | Device logs, install/debug, port forwarding, shell commands. |
| scrcpy | Mirror/control Android device during testing. |
| Wireshark | Inspect UDP/TCP packet behavior. |
| ffmpeg / ffprobe | Validate audio formats and generate test audio. |
| Audacity | Inspect audio samples and latency tests. |
| Android Studio Profiler | CPU, memory, network, energy analysis. |
| iperf3 | Optional Wi‑Fi throughput and jitter checks. |

## 6.4 Device requirements

| Level | Requirement | Reason |
| --- | --- | --- |
| Minimum | 2 Android phones | 1 host + 1 receiver. |
| Recommended | 3 Android phones | 1 host + 2 receivers to validate multi-client sync. |
| Android version | Host Android 10+ | Required for AudioPlaybackCapture [R1]. |
| Later iOS | 1 physical iPhone + macOS/Xcode | Needed for receiver integration. |

# 7. Functional Requirements

## 7.1 Host requirements

| ID | Name | Requirement | Priority |
| --- | --- | --- | --- |
| FR-H-001 | Create room | Host can create a local audio sharing room. | P0 |
| FR-H-002 | Stop room | Host can stop streaming and close the room. | P0 |
| FR-H-003 | QR join | Host displays a QR payload with room and connection info. | P0 |
| FR-H-004 | Source select | Host can choose microphone, all media audio, or selected app audio. | P0 |
| FR-H-005 | Source test | Host can test whether selected source emits capturable audio. | P0 |
| FR-H-006 | Connected receivers | Host shows connected receiver count and status. | P0 |
| FR-H-007 | Multi-client | Host supports at least 2 receivers; target 5 receivers. | P0/P1 |
| FR-H-008 | Metrics | Host shows outgoing bitrate, packet send rate and capture status. | P1 |

## 7.2 Receiver requirements

| ID | Name | Requirement | Priority |
| --- | --- | --- | --- |
| FR-R-001 | Scan QR | Receiver scans QR and validates payload. | P0 |
| FR-R-002 | Join room | Receiver connects to host control channel and sends JoinRequest. | P0 |
| FR-R-003 | Receive audio | Receiver listens for UDP audio packets. | P0 |
| FR-R-004 | Buffer | Receiver stores packets in jitter buffer before playback. | P0 |
| FR-R-005 | Playback | Receiver decodes/plays audio via AudioTrack. | P0 |
| FR-R-006 | Manual sync | Receiver exposes delay adjustment control. | P0 |
| FR-R-007 | Reconnect | Receiver attempts reconnect after short drop. | P1 |
| FR-R-008 | Diagnostics | Receiver shows packet loss, buffer level, jitter, underruns. | P1 |

## 7.3 Source requirements

| ID | Name | Requirement | Priority |
| --- | --- | --- | --- |
| FR-S-001 | Microphone source | Capture microphone audio with AudioRecord. | P0 |
| FR-S-002 | All media source | Capture supported media audio using AudioPlaybackCaptureConfiguration. | P0 |
| FR-S-003 | Selected app source | Resolve package UID and use UID matching in capture config. | P0 |
| FR-S-004 | Local file source | Decode local file to PCM and feed same pipeline. | P1 |
| FR-S-005 | In-app player source | Play audio inside the app and stream controlled PCM. | P1 |
| FR-S-006 | Mix mic + system audio | Optional mix mode with gain control. | P2 |

# 8. Non-Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-001 | No internet required for local room. | P0 |
| NFR-002 | No account/login required for MVP. | P0 |
| NFR-003 | Streaming must run in a foreground service with visible notification. | P0 |
| NFR-004 | App must not secretly capture microphone or system audio. | P0 |
| NFR-005 | A 10-minute stream with 1 host + 2 receivers must not crash. | P0 |
| NFR-006 | Headphones mode end-to-end latency target: 300–1000 ms. | P0 |
| NFR-007 | Inter-receiver sync P0 target: below 50 ms. | P0 |
| NFR-008 | Speaker mode future target: below 20–30 ms inter-receiver skew. | P1 |
| NFR-009 | App must clearly explain blocked/no-audio capture states. | P0 |
| NFR-010 | App must handle Android 13+ nearby Wi‑Fi and Android 14+ FGS requirements. | P0 |

# 9. Android Permissions and Manifest Requirements

Android 14+ requires apps targeting API 34+ to declare the relevant foreground service types and corresponding foreground-service permissions. The app must request required runtime permissions before starting the foreground service when required [R3][R4].

## 9.1 Base permissions

<uses-permission android:name="android.permission.INTERNET" />
<uses-permission android:name="android.permission.ACCESS_NETWORK_STATE" />
<uses-permission android:name="android.permission.ACCESS_WIFI_STATE" />
<uses-permission android:name="android.permission.CHANGE_NETWORK_STATE" />
<uses-permission android:name="android.permission.RECORD_AUDIO" />
<uses-permission android:name="android.permission.POST_NOTIFICATIONS" />

## 9.2 Foreground service permissions

<uses-permission android:name="android.permission.FOREGROUND_SERVICE" />
<uses-permission android:name="android.permission.FOREGROUND_SERVICE_MEDIA_PROJECTION" />
<uses-permission android:name="android.permission.FOREGROUND_SERVICE_MEDIA_PLAYBACK" />
<uses-permission android:name="android.permission.FOREGROUND_SERVICE_MICROPHONE" />
<uses-permission android:name="android.permission.FOREGROUND_SERVICE_CONNECTED_DEVICE" />

## 9.3 Wi‑Fi / hotspot permissions

For Android 13+ LocalOnlyHotspot usage, request NEARBY_WIFI_DEVICES; keep ACCESS_FINE_LOCATION with maxSdkVersion 32 for older versions when needed [R5][R6].

<uses-permission
    android:name="android.permission.NEARBY_WIFI_DEVICES"
    android:usesPermissionFlags="neverForLocation" />

<uses-permission
    android:name="android.permission.ACCESS_FINE_LOCATION"
    android:maxSdkVersion="32" />

## 9.4 Service declaration example

<service
    android:name=".service.AudioHostService"
    android:exported="false"
    android:foregroundServiceType="mediaProjection|microphone|mediaPlayback|connectedDevice" />

# 10. Audio Capture and Source Selection

## 10.1 Capture modes

| Mode | Source | Implementation | Notes |
| --- | --- | --- | --- |
| MODE_MIC | Microphone | AudioRecord from mic input. | High reliability. |
| MODE_ALL_MEDIA | All media audio | AudioPlaybackCaptureConfiguration + USAGE_MEDIA/USAGE_GAME. | Works only where source policy permits. |
| MODE_SELECTED_APP | Selected app audio | PackageManager packageName → UID → addMatchingUid(uid). | Best UX for source selection. |
| MODE_LOCAL_FILE | Local audio file | Decode local file to PCM and stream. | Reliable fallback. |
| MODE_IN_APP_PLAYER | App player | Play and stream from controlled pipeline. | Reliable fallback and demo source. |

## 10.2 Selected app capture pseudo-code

val appInfo = packageManager.getApplicationInfo(packageName, 0)
val sourceUid = appInfo.uid

val config = AudioPlaybackCaptureConfiguration.Builder(mediaProjection)
    .addMatchingUsage(AudioAttributes.USAGE_MEDIA)
    .addMatchingUid(sourceUid)
    .build()

val audioRecord = AudioRecord.Builder()
    .setAudioFormat(audioFormat)
    .setBufferSizeInBytes(bufferSize)
    .setAudioPlaybackCaptureConfig(config)
    .build()

## 10.3 Capture diagnostics

| State | Detection | UX response |
| --- | --- | --- |
| No permission | MediaProjection or RECORD_AUDIO not granted. | Show permission explainer and retry. |
| No active playback | Selected app is not producing audio. | Tell user to start playback. |
| Silent capture | AudioRecord produces frames but near-zero amplitude. | Show “no audio detected”. |
| Blocked capture | Selected app likely disallows capture. | Suggest All Media/Mic/Local File fallback. |
| Unsupported usage | Source uses non-capturable usage. | Explain unsupported source type. |
| Work profile mismatch | Source app in different profile. | Explain profile limitation. |

# 11. Audio Pipeline, Codec and Buffering

## 11.1 Recommended pipeline

AudioSource
  -> PCM frame producer, 48 kHz, mono/stereo, 20 ms
  -> Encoder, PCM debug or Opus MVP
  -> Packetizer, sequence + host timestamp
  -> UDP sender
  -> Receiver jitter buffer
  -> Decoder
  -> AudioTrack playback

## 11.2 Format choices

| Parameter | Choice | Reason |
| --- | --- | --- |
| Sample rate | 48 kHz | Common mobile audio path; good fit for Opus. |
| Channels P0 | Mono | Lower bandwidth and easier testing. |
| Channels P1 | Stereo | Better music experience. |
| Frame duration | 20 ms | Opus-friendly and reasonable packet overhead. |
| Prototype codec | PCM16 | Simple debugging; high bandwidth. |
| MVP codec | Opus | Good interactive audio codec; robust for speech/music [R12]. |

## 11.3 Queueing rule

Do not block audio capture on network I/O. Use bounded queues and drop strategy if the network falls behind.

Capture coroutine/thread
  -> bounded channel of PCM frames
Encoder coroutine/thread
  -> bounded channel of encoded packets
Network sender coroutine/thread
  -> UDP send to active receivers

# 12. Network Transport and Local Connectivity

## 12.1 Transport split

| Channel | Transport | Reason |
| --- | --- | --- |
| Audio | UDP | Low latency, no head-of-line blocking, loss-tolerant. |
| Control | TCP or WebSocket | Join, leave, config, clock sync, receiver stats. |
| Discovery | QR payload | Reliable MVP bootstrap; cross-platform friendly. |

## 12.2 QR payload draft

{
  "version": 1,
  "roomId": "9f2a7c",
  "hostIp": "192.168.43.1",
  "controlPort": 4040,
  "audioPort": 4041,
  "codec": "opus",
  "sampleRate": 48000,
  "channels": 1,
  "frameMs": 20,
  "encryption": "none"
}

## 12.3 Local connectivity modes

| Mode | Description | MVP recommendation |
| --- | --- | --- |
| Same Wi‑Fi | Host and receivers already on same router network. | Simplest first test. |
| LocalOnlyHotspot | Host creates local hotspot with no internet. | Core offline mode [R5]. |
| Manual hotspot | User manually turns on phone hotspot. | Fallback if LocalOnlyHotspot UX is limited. |
| Nearby Connections | Google Nearby discovery/transport. | Consider later; avoid first-MVP complexity. |

# 13. Synchronization and Latency Model

The goal is not necessarily ultra-low absolute latency. For group listening, the more important metric is inter-receiver synchronization.

| Mode | End-to-end latency target | Inter-receiver skew target | Priority |
| --- | --- | --- | --- |
| Headphones mode | 300–1000 ms | <50 ms | P0 |
| Speaker mode | 150–600 ms | <20–30 ms | P1/P2 |

## 13.1 Clock sync model

Client sends ping at client time c0
Host receives at host time h1
Host responds at host time h2
Client receives at client time c3
Client estimates offset and RTT
Receiver schedules playback against estimated host timeline

## 13.2 Jitter buffer requirements

| Parameter | Value |
| --- | --- |
| Initial target buffer | 300 ms |
| Minimum buffer | 100 ms |
| Maximum buffer | 1000 ms |
| Late packet behavior | Drop late packets. |
| Missing packet behavior | Silence for PCM prototype; Opus PLC once Opus is used. |
| Manual delay | -200 ms to +200 ms, step 10 ms. |

# 14. Application Architecture and Module Layout

LocalAudioShare/
  app/
    MainActivity.kt
    HostScreen.kt
    JoinScreen.kt
    ReceiverScreen.kt
    SourcePickerScreen.kt
    DiagnosticsScreen.kt

  core/
    RoomConfig.kt
    SessionState.kt
    ControlMessage.kt
    AudioPacket.kt
    ClockSync.kt
    JitterBuffer.kt
    Metrics.kt

  audio/
    AudioSource.kt
    MicrophoneSource.kt
    SystemAudioSource.kt
    SelectedAppAudioSource.kt
    LocalFileSource.kt
    AndroidAudioPlayer.kt

  codec/
    AudioEncoder.kt
    AudioDecoder.kt
    PcmCodec.kt
    OpusCodec.kt

  transport/
    AudioUdpSender.kt
    AudioUdpReceiver.kt
    ControlServer.kt
    ControlClient.kt
    PacketSerializer.kt

  discovery/
    QrPayload.kt
    QrGenerator.kt
    QrScanner.kt
    LocalIpResolver.kt

  service/
    AudioHostService.kt
    AudioReceiverService.kt

  diagnostics/
    AudioMetrics.kt
    NetworkMetrics.kt
    DeviceMetrics.kt
    LogExporter.kt

## 14.1 KMP-ready rule

Keep protocol/state classes Android-free so they can move into a Kotlin Multiplatform shared module later [R7][R8].

| Category | Classes / responsibilities |
| --- | --- |
| Safe for shared-core | RoomConfig, AudioPacket, ControlMessage, ClockSync math, JitterBuffer model, metrics DTOs. |
| Android-only | MediaProjection, AudioRecord, AudioTrack, PackageManager, LocalOnlyHotspot, ForegroundService. |
| iOS-only later | AVAudioEngine, AVAudioSession, Network.framework/local network permissions. |

# 15. Data Models and Protocol Draft

## 15.1 Audio packet

data class AudioPacket(
    val roomId: String,
    val streamId: Long,
    val sequence: Long,
    val hostTimeNs: Long,
    val codec: Codec,
    val sampleRate: Int,
    val channels: Int,
    val frameDurationMs: Int,
    val payload: ByteArray
)

## 15.2 Control messages

sealed interface ControlMessage {
    data class JoinRequest(val deviceName: String, val clientId: String) : ControlMessage
    data class JoinAccepted(val roomConfig: RoomConfig) : ControlMessage
    data class JoinRejected(val reason: String) : ControlMessage
    data class StreamStarted(val streamId: Long, val startHostTimeNs: Long) : ControlMessage
    data class StreamStopped(val reason: String) : ControlMessage
    data class ClockSyncPing(val clientTimeNs: Long) : ControlMessage
    data class ClockSyncPong(val clientTimeNs: Long, val hostReceiveNs: Long, val hostSendNs: Long) : ControlMessage
    data class ReceiverStats(val packetLoss: Float, val bufferMs: Int, val underruns: Int) : ControlMessage
    data class Error(val code: String, val message: String) : ControlMessage
}

## 15.3 State machines

| State machine | States |
| --- | --- |
| Host | Idle → RequestingPermissions → ConfiguringSource → CreatingRoom → WaitingForReceivers → Streaming → Paused/Error/Stopped |
| Receiver | Idle → ScanningQr → ConnectingControl → WaitingForStream → Buffering → Playing → Reconnecting/Error/Disconnected |
| Source | NotSelected → PermissionRequired → Ready → Testing → AudioDetected/NoAudioDetected/Blocked → Capturing → Stopped/Error |

# 16. UI/UX Requirements

## 16.1 Main screen

Primary button: Start sharing.

Secondary button: Join room.

Small explainer: “Share supported audio with nearby phones over local Wi‑Fi. Some apps may block sharing.”

## 16.2 Host flow

1. Tap Start sharing.

2. Choose source: All media audio, Selected app, Microphone, Local file.

3. Grant required permission: MediaProjection, microphone, notification, nearby Wi‑Fi as needed.

4. Test selected source and show audio detected / no audio / blocked state.

5. Create room and show QR.

6. Show connected receivers and streaming metrics.

7. Allow Stop sharing from app and foreground notification.

## 16.3 Receiver flow

1. Tap Join room.

2. Scan QR.

3. Connect to control channel.

4. Buffer audio.

5. Start playback.

6. Optionally adjust manual delay.

## 16.4 Error messages

| State | User-facing message |
| --- | --- |
| No audio detected | Start playback in the selected app, then tap Test again. |
| Capture may be blocked | This app may block audio sharing on this device. Try All Media Audio, Microphone, or Local File. |
| Permission missing | Audio sharing needs screen/audio permission to capture media output. |
| Receiver cannot connect | Make sure both devices are on the same Wi‑Fi or connected to the host hotspot. |
| High packet loss | Move devices closer or use a stronger Wi‑Fi/hotspot connection. |

# 17. Security, Privacy and Compliance Requirements

| Area | Requirement |
| --- | --- |
| Consent | System audio capture must always require MediaProjection consent; microphone requires RECORD_AUDIO. |
| Visibility | A foreground notification must be visible while audio capture/streaming is active. |
| Stop control | Stop action must be available from notification and app UI. |
| No hidden recording | Never capture audio without explicit user action. |
| Room access | QR must include random room ID and optionally a session secret. |
| Encryption P1 | Add session key, HMAC and optionally AES-GCM for local packet integrity/confidentiality. |
| Legal wording | Do not advertise DRM bypass or universal app support. |

# 18. Testing Strategy and Device Matrix

## 18.1 Unit tests

Packet serialization/deserialization.

Control message parsing.

Jitter buffer ordering and duplicate packet handling.

Missing packet behavior.

Clock sync offset/RTT math.

QR payload validation.

## 18.2 Integration tests

Generated sine wave host → UDP → receiver AudioTrack playback.

Microphone host → receiver playback.

All media audio capture → receiver playback.

Selected app audio capture → receiver playback.

2 receivers simultaneously.

Network drop and reconnect.

Foreground service lifecycle and permission-denial paths.

## 18.3 Device matrix

| Device | OS | Role | Tests |
| --- | --- | --- | --- |
| Phone A | Android 10/11 | Host | MediaProjection, microphone, all media, selected app. |
| Phone B | Android 10+ | Receiver | UDP receive, jitter buffer, AudioTrack playback. |
| Phone C | Android 13/14/15+ | Host/Receiver | NEARBY_WIFI_DEVICES, notification permission, Android 14+ FGS types. |
| iPhone later | Current iOS | Receiver | QR scan, local network permission, AVAudioEngine playback. |

## 18.4 Source-app test matrix

| Source app | Test purpose |
| --- | --- |
| Poweramp / VLC | Local media app capture and selected UID mode. |
| Chrome / browser | Browser media audio where permitted. |
| YouTube | Check whether audio frames are captured on target devices/versions. |
| Spotify | Check capture availability; never assume universal behavior. |
| SoundCloud | Check app-specific capture behavior. |
| Game app | USAGE_GAME capture path. |

# 19. Metrics and Diagnostics

| Metric | Meaning |
| --- | --- |
| capture_frame_count | Frames read from source. |
| capture_read_errors | AudioRecord read failures. |
| capture_silence_ratio | Ratio of near-zero samples. |
| encoder_latency_ms | Time spent encoding each frame. |
| encoded_bitrate_kbps | Outgoing audio bitrate. |
| udp_packets_sent | Packets sent by host. |
| udp_packets_received | Packets received by client. |
| packet_loss_estimated | Loss based on sequence gaps. |
| jitter_ms | Arrival jitter estimate. |
| buffer_level_ms | Receiver jitter buffer depth. |
| decoder_latency_ms | Decode time per frame. |
| audio_underruns | AudioTrack underrun count. |
| clock_offset_ms | Estimated client-host offset. |
| rtt_ms | Clock sync round-trip time. |
| connected_receivers_count | Active receivers. |

# 20. Milestones and Implementation Roadmap

| Milestone | Name | Goal | Rough duration |
| --- | --- | --- | --- |
| M1 | AudioTrack playback | Generate sine wave locally and play via AudioTrack. | 1–2 days |
| M2 | UDP sine wave | Host sends generated audio frames; receiver plays. | 2–4 days |
| M3 | Microphone sharing | Host mic → UDP → receiver playback. | 3–5 days |
| M4 | MediaProjection audio capture | All supported media audio → receiver playback. | 3–7 days |
| M5 | Selected app source | Installed app picker + UID-based capture. | 3–5 days |
| M6 | QR join | QR payload + scanner + auto connect. | 2–4 days |
| M7 | Opus | libopus integration, encoding/decoding, bandwidth metrics. | 5–10 days |
| M8 | Sync | Clock sync, fixed jitter buffer, manual delay. | 5–10 days |
| M9 | Offline hotspot | LocalOnlyHotspot flow and fallback instructions. | 3–7 days |
| M10 | iOS receiver | QR join, UDP receive, Opus decode, AVAudioEngine playback. | later |

# 21. Initial Backlog

1. Create Android Kotlin Compose project.

2. Add Host, Join, Receiver, Source Picker and Diagnostics screens.

3. Add foreground service skeleton.

4. Implement AudioTrack sine wave playback.

5. Implement UDP sender and receiver.

6. Send generated sine wave from host to receiver.

7. Add sequence numbers and host timestamps to packets.

8. Add fixed jitter buffer.

9. Add microphone capture with AudioRecord.

10. Stream microphone PCM to receiver.

11. Add packet loss, jitter and buffer metrics.

12. Add MediaProjection permission flow.

13. Add AudioPlaybackCaptureConfiguration for all media usage.

14. Capture supported media audio.

15. Add source picker.

16. Add installed app list via PackageManager.

17. Add selected app UID capture.

18. Add blocked/silent source diagnostics.

19. Add QR payload generation.

20. Add QR scanning and automatic join.

21. Integrate Opus.

22. Add manual delay slider.

23. Add basic clock sync.

24. Test with 2–3 receivers.

25. Test hotspot/no-internet mode.

# 22. Risk Register

| ID | Risk | Severity | Mitigation |
| --- | --- | --- | --- |
| RISK-001 | Source apps block capture | High | Use “supported apps” wording, source test button, fallback sources. |
| RISK-002 | Android foreground service restrictions | High | Declare correct FGS types and permissions; test Android 14+ early. |
| RISK-003 | Hotspot setup friction | High | QR onboarding, same-Wi‑Fi mode first, clear fallback instructions. |
| RISK-004 | Inter-receiver sync is poor | High | Host timestamps, jitter buffer, clock sync, manual delay. |
| RISK-005 | Battery drain | Medium | Opus compression, bounded queues, profiling. |
| RISK-006 | iOS host limitations | High | Do iOS receiver first; do not promise iOS arbitrary app capture. |
| RISK-007 | Flutter/KMP overreach | Medium | Android-native MVP; KMP-ready shared core only. |
| RISK-008 | App Store / Play policy concerns | Medium | Transparent consent, no DRM bypass claims, foreground notification. |

# 23. References

The requirements above are based primarily on official Android, Apple, Kotlin, Discord, and IETF documentation. Access date: 2026-05-11.

[R1] Android Developers — Capture video and audio playback. AudioPlaybackCapture API introduced in Android 10; audio analogue of screen capture; source apps can constrain capture. https://developer.android.com/media/platform/av-capture

[R2] Android API reference — AudioPlaybackCaptureConfiguration. Capture configuration supports usage and UID matching/exclusion; capturable usages include media/game/unknown under policy constraints. https://developer.android.com/reference/android/media/AudioPlaybackCaptureConfiguration

[R3] Android Developers — Foreground service types. Android 14+ requires declaring appropriate foreground service types and permissions. https://developer.android.com/develop/background-work/services/fgs/service-types

[R4] Android Developers — Foreground service types required. Apps targeting Android 14 must declare the required FGS type-specific permissions and satisfy runtime prerequisites. https://developer.android.com/about/versions/14/changes/fgs-types-required

[R5] Android Developers — Local-only Wi-Fi hotspot. LocalOnlyHotspot enables inter-application communication between devices on a hotspot without internet access; Android 13+ uses NEARBY_WIFI_DEVICES. https://developer.android.com/develop/connectivity/wifi/localonlyhotspot

[R6] Android Developers — Nearby Wi-Fi devices permission. Android 13+ introduced NEARBY_WIFI_DEVICES; older versions may need location permissions for Wi-Fi APIs. https://developer.android.com/develop/connectivity/wifi/wifi-permissions

[R7] Google Android — Kotlin Multiplatform. KMP is officially supported by Google for sharing business logic across Android and iOS. https://developer.android.com/kotlin/multiplatform

[R8] Kotlin — Multiplatform. Kotlin Multiplatform is production-ready for supported platforms; Compose Multiplatform is stable for Android, iOS and desktop. https://kotlinlang.org/multiplatform/

[R9] Discord Support — Mobile Screenshare FAQ. Discord supports mobile screen sharing and Android 10+ audio sharing, with OS/app limitations. https://support.discord.com/hc/en-us/articles/360058862134--Mobile-Screenshare-FAQ

[R10] Apple Developer — AVAudioEngine. AVAudioEngine is the iOS audio graph API used for playback/processing pipelines. https://developer.apple.com/documentation/avfaudio/avaudioengine

[R11] Apple Developer — NSLocalNetworkUsageDescription. iOS apps using local network access should include a local network usage description in Info.plist. https://developer.apple.com/documentation/bundleresources/information-property-list/nslocalnetworkusagedescription

[R12] RFC 6716 — Definition of the Opus Audio Codec. Opus is designed for interactive speech/audio, VoIP, conferencing, game chat and live distributed music performances. https://www.rfc-editor.org/rfc/rfc6716.html

[R13] Android Developers — Oboe low-latency audio. Oboe/AAudio guidance for low-latency audio, 48 kHz, callbacks and avoiding blocking operations in audio paths. https://developer.android.com/games/sdk/oboe/low-latency-audio